## Slide 1: Suggestions for the establishment of the River Basin Management Plan
International aspects Schedule

## Slide 2: General questions
How is the general structure of the international river basin management plan (RBMP)?
What are the international concerns?
How to draw up the RBMP?
What about the programme of measures?
How to realise the international aspects of Art. 14?
How to realise the data management?
Which milestones need to be fixed?

## Slide 3: How is the general structure of the international RBMP?
According to the decision of the IKSE/MKOL the MS will draw up one common international RBMP.
Following the previous reports the RBMP will be divided in three sections, which together form one plan.
  A international level (international concerns) whole river basin district, draw up by IKSE/MKOL
  B national level national part of RBD, draw up by Member States
  + legally required data (as templates, maps), provided by the Member States

## Slide 4: What are the international concerns? (A-Part)
Concerns, whose solutions need to be coordinated on an international level => Agenda item: 4 A-problems: int. solution
Concerns, whose specific solutions can be managed on a national/regional level, but who on the whole have a significant effect on a large part of the river basin district (e.g. diffuse pressures by agricultural use). B-problems: national solution, int. summary

## Slide 5: How to draw up the RBMP?
Schedule
  Early fixing of important milestone (Agenda item 5.1)
  Dates for meetings and tasks to be derived from these milestones; lay down responsibilities
Structure / content
  Fixing of structure and contents for the part A
  Fixing of a common structure for part B
  Decision, which maps/data templates are included
Procedure
  Identification of international concerns
  Coordination of international concerns / Setting of Guidelines, where necessary (top down)
  Regional implementation (bottom up) and data transfer to common data base
  National evaluation, coordination and summary (B)
  International evaluation, coordination and summary (A)
Decision in which languages the parts will be available

## Slide 6: What about the programme of measures?
“Each Member State shall ensure the establishment … of a programme of measures, taking account of the results of the analyses required under Article 5, in order to achieve the objectives established under Article 4.”
The river basin management plan includes “a summary of the programme or programmes of measures adopted under Article 11, including the ways in which the objectives established under Article 4 are thereby to be achieved”
Suggestion: The programmes of measures and its strategic environmental compatibility examination is drafted by the Member States. Its coordination (about international concerns) is included into the process of drawing up the international river basin management plan.

## Slide 7: Plan / Programme
RBMP Part A
RBMP Part B
Programme of measures
Data annex
Data annex

## Slide 8: How to realise the international aspects of Art. 14?
Generally the MS are responsible for realising the implementation of Art. 14
But it will be necessary to include the international concerns adequately in the implementation of Art. 14. This should include
  a common document for the international timetable and work programme as one part of the timetable / work programme of the MS/FS,
  a common document for the interim overview of the significant issues as one part of the interim overview of the significant issues of the MS/FS and
  international draft copies of the river basin management plan as base of the public information.

## Slide 9: How to realise the data management?
The texts of part A and B of the RBMP will hardly include detailed data, but summarized data.
Necessary detailed data will be provided by data templates, which are a part of the RBMP.
For drawing up the RBMP the data will be collected in the system Wasserblick
The digital report of the RBMP will be realised using the WISE-system.

## Slide 10: Which milestones need to be fixed?
Early fixing of important, common milestones at least 1-2 years ahead
Implementing these milestones in national planning processes
Decisions: IKSE/ICG WFD, AG WFD
Administration / Controlling: Secretariat
Wroclaw June 2005

## Slide 11: Which milestones need to be fixed?
Milestones for monitoring are fixed (IKSE)
Fixing is needed for
  Coordination of international concerns, guidelines, documents (needed for the establishment of RBMP) (WG/EG)
  Completion of drafts of the member states and data transfer to Wasserblick (MS)
  Completion of the draft of the int. RBMP (WG/EG)
  Decision of the RMBP-draft and RMBP (on several levels)
The German draft was based on these assumptions.

## Slide 12: Discussion
How is the general structure of the international river basin management plan (RBMP)?
What are the international concerns?
How to draw up the RBMP?
What about the programme of measures?
How to realise the international aspects of Art. 14?
How to realise the data management?
Which milestones need to be fixed?